## Slide 1
Java Pet Store → Spring Boot 3 / Java 21
Migration Playback — gaps fixed · phased plan · code walkthrough
Legacy J2EE 1.3 · 4 EARs · EJB 2.x CMP · JMS (XML) · Cloudscape → 8 Spring Boot services · JPA · JMS (JSON) · H2/MongoDB
Narrative walkthrough · live code · Q&A

## Slide 2
Agenda
What we'll walk through
# | Section
1 | The brief & what 'done' means
2 | Legacy architecture — the starting point
3 | Gaps in the legacy design (overview + 1 slide per gap)
4 | Migration strategy & principles
5 | Phased migration plan (7 phases)
6 | JMS message migration — XML → JSON (Anti-Corruption Layer)
7 | What we fixed — parity audit results
8 | Enhancements beyond parity (overview + 1 slide per enhancement)
9 | Target as-built architecture
10 | Service inventory — summary + one slide per service
11 | CODE WALKTHROUGH (live)
12 | MongoDB stretch goal
13 | Wrap-up & Q&A

## Slide 3
The Brief — what was asked
The migration approach is the real deliverable
• Target runtime: latest stable Spring Boot 3.x on Java 21 — host anywhere (laptop / cloud).
• Public GitHub project with a README covering build + run steps for a developer.
• Approach it as if the codebase were far larger:
  – break the problem into manageable tasks
  – apply infrastructure, scaffolding & SW-engineering principles that mitigate migration risk
  – ensure the QUALITY of what is migrated — playback probes this
• Optional stretch: run against MongoDB instead of the relational DB. → DONE.
• Guiding constraint: zero business-logic change — parity first, characterization tests pin behavior.

## Slide 4
Legacy Architecture — the starting point
4 EARs · coupled ONLY via JMS · shared Cloudscape DB · messages travel as XML

## Slide 5
gaps
Gaps in the Legacy Design — Overview
8 structural gaps block a straight port · each gets its own slide next
• These are not bugs — the app worked in 2002. They are design decisions that a modern JVM, modern tooling, and a service-per-context target render unworkable or unsafe.
• Gap 1 — J2EE 1.3 EAR packaging on the Sun Reference Implementation, built with Ant.
• Gap 2 — EJB 2.x: entity beans (CMP), session beans and message-driven beans everywhere.
• Gap 3 — inter-app messages hand-marshalled as XML documents (TPA/DTD) over JMS.
• Gap 4 — one shared Cloudscape database with the same tables duplicated per EAR.
• Gap 5 — order status mutated in three MDBs plus the WAF screen-flow state machine.
• Gap 6 — concurrency safety left implicit to the EJB container (oversell risk).
• Gap 7 — the admin tool is a Swing / Java Web Start rich client.
• Gap 8 — a parallel SOAP 'webservices' build re-implements the same order logic.

## Slide 6
gap
Gap 1 — J2EE 1.3 EAR packaging on the Sun Reference Implementation
The runtime itself is gone — before any code, the deployment model must change
In the legacy app
• Ships as 4 enterprise archives (.ear): petstore, opc, supplier, admin — each a bundle of web (.war) + EJB (.jar) modules glued by application.xml.
• Runs only inside the J2EE 1.3 Sun Reference Implementation app server (Cloudscape DB, JNDI naming, JMS provider all supplied by that container).
• Built with Ant + hand-written deployment descriptors; deployed by dropping EARs into the server and editing sun-j2ee-ri.xml bindings.
• Every import is javax.* (javax.ejb, javax.servlet, javax.jms, javax.naming).
Why it blocks a straight port
• The Sun RI app server no longer exists and does not run on a modern JVM — there is nothing to deploy an EAR into on Java 21.
• Jakarta EE 9+ renamed every javax.* package to jakarta.* — legacy imports won't even compile against current libraries.
• EAR-in-container assumes a heavyweight app server; it can't be a self-contained, 'java -jar' cloud artifact.
Migration response
• Spring Boot 3.3.5 fat-jars — each service is one self-contained executable jar with an embedded Tomcat; host on a laptop or any cloud with java -jar.
• Maven multi-module build replaces Ant; dependencies + versions are declarative.
• Blanket javax.* → jakarta.* migration across the codebase.
• The 4 EARs become 8 independently deployable services (see the target architecture).
• Config is externalised (application.yml / env vars) instead of container-bound descriptors — 12-factor friendly.
Outcome: a runnable-anywhere artifact on a supported runtime — the precondition for everything else.

## Slide 7
gap
Gap 2 — EJB 2.x is the entire backbone (primer + gap)
Enterprise JavaBeans: the J2EE server-side component model the whole app is built on
EJB = Enterprise JavaBeans — the standard server-side component model of J2EE. A 'bean' is a managed object the app server hosts; you write business logic and the container supplies transactions, security, pooling, remoting, lifecycle and (for entity beans) persistence.
The three bean types the Pet Store uses
• Session beans — business logic. Stateful ShoppingCart; stateless SignOn, Catalog, OPC/PurchaseOrder facades.
• Entity beans (CMP) — persistent rows the container maps to tables: Customer, Account, Profile, PurchaseOrder, LineItem, Inventory, ContactInfo, CreditCard.
• Message-driven beans (MDB) — async JMS consumers: PurchaseOrderMDB, InvoiceMDB, OrderApprovalMDB, Mail*MDB.
Why it blocks a straight port
• Every bean needs an interface trio (Home + Remote/Local + Bean class) plus ejb-jar.xml / sun-j2ee-ri.xml wiring — enormous boilerplate.
• Beans are located by JNDI via a ServiceLocator, not injected — you cannot unit-test without a running container.
• CMP mappings + finder queries (EJB-QL) live in XML, tied to the dead container.
Migration response — bean-by-bean mapping
• Session bean → Spring @Service / @Component (constructor injection, no JNDI).
  – Stateful ShoppingCart → session-scoped cart-lib component.
• Entity bean (CMP) → JPA @Entity + a Spring Data repository behind a domain port.
  – EJB-QL finders → derived queries / @Query; mappings in annotations, not XML.
• Message-driven bean → @JmsListener method on a plain bean.
  – Home/Remote/Local trios + ServiceLocator → deleted; DI wires collaborators.
• Result: plain testable Java — JUnit + Mockito, no container needed.

## Slide 8
gap
Gap 3 — Inter-app messages are hand-marshalled XML over JMS
The apps only talk via JMS — and every payload is a verbose XML document
In the legacy app
• The 4 EARs are decoupled: they never call each other directly, they exchange JMS messages.
• Payloads are XML documents built by hand (the TPA — Trading Partner Agreement — schemas, plus PurchaseOrder / Invoice / SupplierPO DTDs).
• Checkout serialises a PurchaseOrder into XML and sends it to jms/PurchaseOrderQueue; the OPC MDB parses the XML back into objects.
• Every message type has bespoke marshal / unmarshal code and a matching DTD.
Why it blocks a straight port
• Hand-rolled XML marshalling is brittle and verbose — a field rename means editing DTD, marshaller and parser in lock-step.
• DTD-bound payloads are rigid: no forward compatibility, a new field can break older readers.
• The wire format leaks into domain code — business classes know about XML structure.
• XML parsing per message is CPU-heavy and hard to debug when a payload is malformed.
Migration response
• Model each message as a typed Java record wrapped in one shared event envelope (petstore-messaging).
• Serialize as JSON via MappingJackson2MessageConverter; a _type header routes each JSON back to the right record.
• An Anti-Corruption Layer maps wire ⇄ domain, so the domain never sees the transport format.
• FAIL_ON_UNKNOWN_PROPERTIES=false → a newer producer's additive field can't poison an older consumer.
• Golden-file tests freeze the legacy contract before the switch (full detail in the JMS migration slide, §6).
This is the gap the brief called out explicitly — legacy JMS = XML; migrated JMS = JSON + ACL.

## Slide 9
gap
Gap 4 — One shared Cloudscape DB, tables duplicated per EAR
No single owner of any entity — the same customer data is copied across apps
In the legacy app
• All 4 EARs read/write one shared Cloudscape database instance.
• Common structures — ContactInfo, Address, CreditCard, LineItem — are redefined and stored independently inside petstore, opc and supplier.
• There is no authoritative owner: customer/account data physically lives in several schemas at once.
• CMP entity beans in different EARs map their own copies of overlapping tables.
Why it blocks a straight port
• Shared schema = shared coupling: any table change ripples across every EAR at once.
• Duplicated entities drift — the same 'customer' can disagree between apps, with no source of truth.
• Impossible to scale, deploy or reason about a service in isolation when they all touch one DB.
Migration response
• Database-per-service: each service owns its schema and is the sole writer of its data.
• auth-service is the single owner of credentials/accounts; customer-service owns profile/address/card; OPC owns orders; inventory owns stock.
• Cross-service data is fetched over typed client SDKs (HTTP), never by reaching into another service's tables.
• Each service uses file H2 by default (OPC + catalog also run on MongoDB) — swappable behind a repository port.
• A clear ownership boundary makes each service independently testable and deployable.
Bounded contexts replace one shared schema — the core of the service decomposition.

## Slide 10
gap
Gap 5 — Order status mutated in 3 MDBs + the WAF state machine
No single authority for an order's lifecycle — status is written in several places
In the legacy app
• Order state advances as JMS messages ripple through separate MDBs (PurchaseOrderMDB → OrderApprovalMDB → InvoiceMDB → mailer MDBs).
• Each MDB independently writes the order/purchase-order status it cares about.
• The Web Application Framework (WAF) adds its own screen-flow StateMachine / RequestProcessor on the web tier.
• The 'current status' of an order is therefore an emergent property of several beans.
Why it blocks a straight port
• Status logic is smeared across multiple god-objects — no one class you can point at for 'what are the legal transitions?'.
• Concurrent messages can interleave and drive invalid transitions; nothing enforces the state chart.
• The bespoke WAF framework is dead weight — a whole homegrown MVC engine to maintain.
Migration response
• One OrderStatusService is the single authority for lifecycle changes.
• Status is an explicit enum with guarded transitions (illegal transition → rejected), not an emergent side effect.
• applyStatusChange runs in one @Transactional unit; a @Version optimistic lock stops an approve+deny race (→ 409).
• The WAF screen flow is replaced by thin Spring MVC controllers + Thymeleaf.
• Status announcements go out via the transactional outbox — commit and publish can't diverge (§ walkthrough 5).
Enum + guards was chosen over the full State pattern — right-sized for this lifecycle.

## Slide 11
gap
Gap 6 — Concurrency safety left implicit to the EJB container
Take the container away and nothing stops two orders overselling the same stock
In the legacy app
• Inventory decrement relied on the EJB container's transaction + entity-bean locking to serialise concurrent access.
• There is no explicit lock or stock-floor check in the business code — it trusts the container to prevent lost updates.
• Fulfilment reads stock, decides, then decrements as separate steps within a container-managed transaction.
Why it blocks a straight port
• Once the container is gone, read-then-write is a classic race: two orders both read '5', both decrement, stock goes negative (oversell).
• Nothing in the schema prevents a negative quantity.
• With JMS at-least-once delivery, a redelivered fulfilment could double-decrement.
Migration response
• Pessimistic row lock: findByIdForUpdate issues SELECT … FOR UPDATE so only one transaction touches a stock row at a time.
• Check-and-decrement runs inside one @Transactional method.
• A DB CHECK (quantity >= 0) constraint is the hard floor — the DB refuses to go negative.
• Idempotent consumer: a fulfilled_order dedup ledger means a redelivered order never double-decrements.
• Verified with a 20-thread test on 5 units → exactly 5 succeed, never negative; the rest backorder (stay APPROVED).
This was the one sanctioned technical fix — an explicit lock replacing an implicit one.

## Slide 12
gap
Gap 7 — The admin tool is a Swing / Java Web Start rich client
The back-office console is a desktop app launched from the browser — a dead delivery model
In the legacy app
• The admin application is a Swing GUI, delivered via Java Web Start (JNLP) and launched from a browser link.
• It talks to the OPC server over a remote EJB / XML-RPC channel to list, approve and deny orders and view sales charts.
• It is a separate rich-client codebase from the web storefront.
Why it blocks a straight port
• Java Web Start was removed from the JDK after Java 8 — the launch mechanism no longer exists.
• Browsers dropped the applet/JNLP plumbing entirely — nothing to click.
• A desktop Swing client is the wrong shape for a modern web-hosted, deploy-anywhere admin surface.
Migration response
• Admin becomes REST endpoints on admin-office-service (list / approve / deny / sales) that delegate to OPC.
• A server-rendered Thymeleaf console replaces the Swing UI — same tasks, in the browser.
• admin-office-service owns no data — it is a thin console over the OPC facade (SDK).
• Auth is unified: the admin logs in through the same central IdP (JWT) as everything else.
Same operator tasks, delivered as a normal web app instead of a desktop download.

## Slide 13
gap
Gap 8 — A parallel SOAP 'webservices' build duplicates order logic
The sample ships two implementations of the supplier flow — JMS and SOAP
In the legacy app
• Pet Store 1.3.1 includes a webservices/ variant that re-implements the supplier purchase-order exchange over SOAP/JAX-RPC instead of JMS.
• It exists to demo J2EE web-services interoperability — the same business flow, a second transport.
• Two code paths, two sets of DTOs, for one conceptual operation.
Why it blocks a straight port
• Maintaining two implementations of the same order logic doubles the surface with no functional gain for this project.
• JAX-RPC / early SOAP stacks are themselves legacy and unsupported on the target runtime.
• Keeping both would blur which path is authoritative.
Migration response
• Dropped intentionally: the JMS build is kept as the single source of truth for the order/supplier flow.
• This is a scope decision, recorded as an ADR — not an accidental omission.
• If external SOAP interop were ever needed, it would be re-added as a thin adapter in front of the same domain, not a parallel implementation.
A deliberate de-duplication — one flow, one implementation.

## Slide 14
Migration Strategy & Principles
How we de-risk a large migration
• Strangler Fig, not big-bang.
  – Migrate one bounded context at a time; keep it runnable at every step.
• Characterization tests FIRST.
  – Pin legacy behavior (incl. quirks) before touching it; migrate → green-or-rollback.
• Ports & adapters (hexagonal).
  – Domain depends on interfaces; JPA / JMS / Mongo are swappable adapters.
• SOLID + ask before choosing a pattern.
  – Enum+guards over State pattern; thin controllers over Command — right-sized.
The safety net (quality gate)
• Test pyramid: unit → @DataJpaTest slice → MockMvc → Testcontainers e2e.
• Golden-file message tests before any XML→JSON wire change.
• Idempotent @JmsListener — JMS is at-least-once.
• Parity audit: file-by-file legacy vs migrated (preserved/changed/missing).
• Commit only on green; a migration ledger tracks each module.

## Slide 15
Phased Migration Plan
Vertical slices — each phase leaves a runnable app
Phase | Scope | Done when
0 · Scaffold | Parent pom, Boot 3.x/Java 21, H2, Artemis, CI, char-test harness | empty app boots on Java 21
1 · Catalog | Browse + catalog schema (CatalogRepository port + JPA adapter) | runs & browsable locally
2 · Customer / SignOn | Register, auth, profile (CMP → JPA); BCrypt upgrade | auth + profile tests green
3 · Cart | Session cart; all edge-case quirks preserved | cart edge tests green
4 · Order | Checkout + PurchaseOrder aggregate; OrderStatusService | checkout persists + emits
5 · Fulfilment + JMS | Inventory (race-fixed), @JmsListener workflow, ACL | end-to-end order flow green
6 · Web + Admin | Thymeleaf UI, REST admin (replaces Swing), exception handler | UI + admin flows green
7 · Cutover | Data migration, parallel-run, reconciliation, decommission | legacy off; ledger all-green
Bias to a walking skeleton: Phase 1 gives a browsable app on day one; every later phase adds one vertical slice without breaking it.

## Slide 16
JMS Message Migration — XML → JSON
Legacy sent XML over JMS; we move to a JSON envelope safely
Legacy fact: shared data travelled as hand-marshalled XML documents (TPA/DTD) over JMS — e.g. checkout built a PurchaseOrder XML → jms/PurchaseOrderQueue.
Step | What we do | Why / risk mitigated
1 · Freeze the contract | Capture real legacy XML messages as golden files (one per destination) | A regression oracle before any change
2 · Model events as records | PurchaseOrder/Invoice/Approved… → typed Java records + a shared envelope | Compile-time contract; no DTD
3 · Anti-Corruption Layer | Map XML DTO ⇄ domain record in messaging/ — domain never sees XML | Wire format isolated behind a port
4 · Switch serializer to JSON | MappingJackson2MessageConverter; _type header for routing | Human-readable, versionable payloads
5 · Forward-compat + idempotency | FAIL_ON_UNKNOWN_PROPERTIES=false; dedup keys on consumers | Additive fields safe; at-least-once safe
petstore-messaging/.../MessagingConfig.java (JSON converter + forward-compat)
var conv = new MappingJackson2MessageConverter();
conv.setTargetType(MessageType.TEXT);
conv.setTypeIdPropertyName("_type"); // routes JSON back to the right record
mapper.configure(FAIL_ON_UNKNOWN_PROPERTIES, false); // newer producer can add fields

## Slide 17
What We Fixed — Parity Audit
File-by-file legacy vs migrated · 21 gaps found, all resolved
# | Gap the audit found | Resolution
H2 | Backorder retry-on-restock dropped | RESTORED event-driven: RestockEvent → OPC re-drives APPROVED backorders
H3/H4 | Approval / denial / COMPLETED emails missing | OrderStatusTopic → notification-service emails restored
H5 | Sales/revenue aggregation gone | OPC aggregateSales() + GET /api/sales; admin delegates
H6 | Catalog search semantics changed | Restored tokenized multi-field LIKE search
H7 | Ship/bill address collection + validation lost | Both addresses collected + validated; persisted on order
H8/H9 | New-customer profile defaults + sign-on locale | Legacy defaults restored; preferredLanguage applied on login
M1–M7 | Ordering, getItem.category, batch approval, etc. | All restored (see PARITY_AUDIT.md)
Kept intentional (recorded in DECISIONS.md): H1 all-or-nothing fulfilment · M8 no persisted supplier PO.
Two bugs caught by LIVE end-to-end testing (not unit tests): large orders auto-shipped without approval; approve→fulfil race (published before commit). Both fixed + regression-tested.

## Slide 18
enhancements
Enhancements Beyond Parity — Overview
Not restoring legacy behaviour — genuinely improving it. Each gets its own slide next.
The parity audit RESTORED legacy behaviour. Separately, we hardened the system where legacy was weak or where removing the EJB container opened a new risk. These are net improvements, each recorded as an ADR in DECISIONS.md.
# | Enhancement | What legacy did / the risk | What we added
E1 | BCrypt password hashing | Plaintext matchPassword compare | BCrypt at rest; RS256 verify-only elsewhere
E2 | Central auth-service (IdP) | Auth logic scattered per app | One RS256 issuer; services verify w/ public key
E3 | Transactional outbox | Publish-after-commit → lost/dup on crash | Event + order commit atomically; relay publishes
E4 | Explicit pessimistic lock | Relied on EJB container lock (now gone) | SELECT…FOR UPDATE + CHECK(qty>=0)
E5 | Optimistic lock (@Version) | No guard on concurrent status writes | @Version → approve/deny race = 409
E6 | DLQ + bounded redelivery | A poison message hot-loops forever | 3 attempts, back-off, then DLQ + observer
E7 | Idempotent consumers + keys | At-least-once → double-processing | eventId/orderId dedup + checkout idempotency key
E8 | Validation + error contract | 500s / weak input validation | @Valid + @RestControllerAdvice, correlationId body
E9 | CSRF + secure cookies | csrf.disable(), plain cookies | CSRF tokens + HttpOnly/SameSite/Secure-gated
E10 | Observability + stock cache | No trace id; N stock calls | correlationId MDC + single-flight stock cache

## Slide 19
enhancement
Enhancement 1 — BCrypt password hashing
Passwords are hashed at rest instead of compared in plaintext
Before — legacy / a naive port
• Legacy UserEJB.matchPassword compared the submitted password to the stored one as PLAINTEXT.
• Credentials sat unhashed in the database; a DB leak = every password leaked.
• No salt, no work factor, no upgrade path.
Why it matters
• A stolen database no longer yields usable passwords.
• This was flagged in the parity audit as a DELIBERATE security upgrade, not a drift.
The enhancement
• Passwords are hashed with BCrypt (salted, adaptive work factor) and verified via encoder.matches — never compared as text.
• Applied in auth-service (the credential owner) and the staff auth stores.
• Parity path kept deliberately reversible: seed users can start as {noop} for the demo, BCrypt is the production posture.
auth-service/.../security/SecurityConfig.java · service/AuthService.java

## Slide 20
enhancement
Enhancement 2 — Central identity provider (RS256)
One issuer signs tokens; everyone else only verifies
Before — legacy / a naive port
• Legacy SignOn logic lived inside the web app; each app effectively trusted its own check.
• A naive microservice port would duplicate JWT signing + the credential store per service — a shared secret smeared everywhere.
Why it matters
• Blast radius shrinks: signing authority is in exactly one place.
• Standard OAuth-style trust model, ready for real deployment.
The enhancement
• auth-service is the single IdP: the ONLY holder of credentials and the private signing key.
• It mints RS256 (asymmetric) JWTs; every other service imports auth-client and verifies with the PUBLIC key only.
• No shared secret to leak; a compromised service can verify tokens but cannot mint them.
auth-service/.../security/JwtIssuer.java · auth-client/.../PemKeys.java

## Slide 21
enhancement
Enhancement 3 — Transactional outbox for events
Order commit and event publish can no longer diverge
Before — legacy / a naive port
• Legacy (and a naive port) publish to JMS AFTER committing the order.
• A crash in the gap between commit and publish loses the message; a retry after publish double-sends.
• The order says APPROVED but inventory never hears about it — a silent stuck order.
Why it matters
• Exactly-effectively-once publishing — the classic dual-write problem solved correctly.
• Works identically on H2 and MongoDB (multi-doc tx on rs0).
The enhancement
• The outgoing event is written to an outbox row in the SAME DB transaction as the order status change.
• A @Scheduled OutboxRelay polls unsent rows and publishes them, then marks them sent.
• Rolled-back order → nothing emitted; committed order → always eventually emitted.
• At-least-once relay is safe because events carry a fixed eventId and consumers are idempotent.
order-processing-service/.../service/OutboxWriter.java · OutboxRelay.java

## Slide 22
enhancement
Enhancement 4 — Explicit pessimistic stock lock
Replaces the implicit EJB container lock that disappeared
Before — legacy / a naive port
• Legacy leaned on the EJB container's entity-bean locking to serialise stock decrements.
• Once the container is gone, read-then-write is a race: two orders read '5', both decrement, stock goes negative (oversell).
• Nothing in the schema stopped a negative quantity.
Why it matters
• Verified with a 20-thread test: 5 stock → exactly 5 succeed, never negative.
• Preserves the legacy outcome (one ships, the other backorders) with an explicit, testable lock.
The enhancement
• findByIdForUpdate issues SELECT … FOR UPDATE (PESSIMISTIC_WRITE) — one transaction owns a stock row at a time.
• Check-and-decrement runs inside one @Transactional method.
• A DB CHECK (quantity >= 0) is the hard floor — the database refuses to go negative.
inventory-service/.../repository/jpa/InventoryJpaRepository.java

## Slide 23
enhancement
Enhancement 5 — Optimistic lock + lifecycle guard on order status
Concurrent approve+deny can't both win — and a done order can't be reversed
Before — legacy / a naive port
• Nothing guarded two admins (or a double-click) acting on the same PENDING order at once.
• A lost update could leave the order inconsistent, or fire both an approval AND a denial event.
• Direction was unguarded at the store: a stray writer could reverse a terminal order (COMPLETED → APPROVED).
Why it matters
• A clean, race-free, one-directional order lifecycle without holding a DB lock across the request.
• Cheap: one integer column, a mapped exception, and a guard no future caller can bypass.
The enhancement
• Concurrency: a @Version column — first writer commits, the second hits a stale version → OptimisticLockingFailureException → HTTP 409.
• Direction: the PENDING→APPROVED→COMPLETED (and →DENIED) lifecycle is enforced INSIDE the store's updateStatus — the chokepoint every writer passes through, not just the call sites.
• An illegal move (e.g. COMPLETED→APPROVED, or skipping APPROVED) → 409; a same-status write is an idempotent no-op (JMS-redelivery safe).
• On MongoDB, @Version is STILL required: updateStatus is a read-modify-write across two round trips, so single-document atomicity alone does not stop the lost update.
opc/.../repository/OrderStore.java (updateStatus guard) · jpa+mongo OrderStore · WarehouseOrderEntity (@Version)

## Slide 24
enhancement
Enhancement 6 — Dead-letter queue + bounded redelivery
A poison message is quarantined, not hot-looped forever
Before — legacy / a naive port
• With naive JMS, a message a consumer keeps rejecting is redelivered immediately, endlessly — a hot loop that starves the queue.
• A permanently-failing message is invisible: no operator signal, no landing zone.
Why it matters
• Failures become observable and bounded instead of silent and infinite.
• Complements the outbox: outbox guarantees emit, DLQ handles un-consumable.
The enhancement
• Repo-managed broker.xml: retry at ~1s, ~2s (exponential back-off, cap 30s), then after 3 attempts route to the DLQ.
• A DlqListener in notification-service logs every quarantined message at ERROR (raw, so an undeserializable payload is still surfaced).
• ExpiryQueue is observed the same way.
broker/etc/broker.xml · notification-service/.../DlqListener.java

## Slide 25
enhancement
Enhancement 7 — Idempotent consumers + checkout key
At-least-once delivery can't cause double-processing
Before — legacy / a naive port
• JMS is at-least-once: the same message can be delivered twice (retry, redelivery, crash-replay).
• A double-delivered approval could ship twice; a double-submitted checkout could place two orders.
Why it matters
• Safe under ANY at-least-once broker (also the JMS→Kafka swap path).
• Correctness that legacy simply assumed away.
The enhancement
• OPC's OrderListener skips an order it already has; InvoiceListener no-ops if already COMPLETED.
• Inventory dedups by order_id (fulfilled_order ledger) — a re-driven order never double-decrements.
• Checkout carries an encrypted idempotency key (OrderKeyCipher); a refresh/double-submit maps to the same order via OPC's PK dedup.
opc/.../messaging/OrderListener.java · petstore-app-v1/.../OrderKeyCipher.java

## Slide 26
enhancement
Enhancement 8 — Input validation + uniform error contract
Bad input returns a clean 400, not a leaked 500
Before — legacy / a naive port
• A naive port let bad input (bad status filter, malformed date, missing body) surface as a raw 500 stack trace.
• Legacy validation was ad-hoc and inconsistent across screens.
Why it matters
• Callers get actionable, predictable errors; no stack traces leak to clients.
• The correlationId ties the error back to server logs.
The enhancement
• @Valid + bean-validation constraints on request bodies/forms across the services.
• @RestControllerAdvice maps: bad input → 400, illegal transition / version conflict → 409, not-found → 404.
• One uniform JSON error body: {status, error, detail, correlationId}.
*/web/ApiExceptionHandler.java · RestExceptionHandler.java

## Slide 27
enhancement
Enhancement 9 — CSRF protection + hardened cookies
Cookie-authed console POSTs can't be forged cross-site
Before — legacy / a naive port
• A naive Spring port often ships csrf.disable() and plain cookies to 'just make it work'.
• Legacy had no modern CSRF defence; a forged cross-site POST could approve/deny or restock.
Why it matters
• Defence in depth: SameSite=Strict alone already blocks the cross-site send.
• JSON API stays stateless and unaffected.
The enhancement
• CSRF enabled for the cookie-authed UI routes (CookieCsrfTokenRepository), ignored for the stateless JSON /api/** surface.
• Hidden CSRF field added to the Thymeleaf approve/deny/restock/login forms.
• jwt cookie emitted HttpOnly + SameSite=Strict; Secure is config-gated (on for HTTPS, off for local demo).
admin-office + inventory SecurityConfig.java · *LoginController.java

## Slide 28
enhancement
Enhancement 10 — Observability + single-flight stock cache
End-to-end trace ids and collapsed duplicate stock reads
Before — legacy / a naive port
• Legacy had no request/trace id spanning the HTTP→JMS hops — debugging a stuck order meant guesswork.
• A product page rendering N items could fire N separate stock lookups (a thundering herd).
Why it matters
• One id traces a shopper's action from checkout → JMS → fulfilment → email.
• Fewer, cheaper calls to inventory under load.
The enhancement
• A CorrelationIdFilter puts a correlationId in the MDC; it flows into the JMS event envelope (EventMeta.correlationId) and every log line + error body.
• The inventory client wraps a single-flight cache: concurrent reads for the same item collapse into one upstream call.
customer-service/.../CorrelationIdFilter.java · inventory-client/.../SingleFlightStockCache.java

## Slide 29
Target Architecture — As-Built
8 Spring Boot services · standalone Artemis · 2 queues + 3 topics + DLQ · 5 client SDKs

## Slide 30
summary
Service Inventory — Summary
8 services · 5 published client SDKs · 2 shared libraries · DB-per-service · one broker
Service (port) | From legacy | Owns / DB | Publishes SDK | JMS role
petstore-app-v1 (8080) | petstore.ear web | no DB (broker client) | — | none (sync REST intake)
auth-service (8086) | SignOn EJB | accounts · H2 | auth-client | none
customer-service (8081) | Customer CMP | profile/addr/card · H2 | customer-service-client | none
catalog-service (8083) | Catalog EJB | catalog · H2 / MongoDB | catalog-service-client | none
order-processing (8088) | opc.ear | orders+outbox · H2 / MongoDB | order-processing-client | consume+publish (core)
inventory-service (8085) | supplier.ear | stock+dedup · H2 | inventory-service-client | consume+publish
admin-office (8082) | admin.ear (Swing) | no DB (delegates to OPC) | — | none
notification (8087) | Mail*MDB | no DB (stateless) | — | consume only (topics+DLQ)
Shared libraries (in-process, not services): cart-lib (session cart) · petstore-messaging (JMS destinations + JSON event envelope).
Each stateful service owns its own schema (DB-per-service); services never touch another's tables — they call its client SDK over HTTP or react to its JMS events. Follow-up slides cover each service.

## Slide 31
service
petstore-app-v1 (Storefront) · :8080
From the legacy petstore.ear web tier (WAF + JSP)
What it does
• The customer-facing shop: browse categories/products/items, search, session cart, checkout.
• Server-rendered Thymeleaf UI with i18n (en/ja/zh) — replaces the legacy WAF + JSP screen flow.
• Persists NOTHING itself: it is a pure client of the backing services + the broker.
• Embeds cart-lib in-process; resolves cart items via the catalog SDK.
• Live stock badge / quantity cap driven by the inventory SDK.
API surface (HTTP)
• GET / /category /product /item /search
• POST /cart add/set/update/delete
• GET/POST /checkout → sync REST intake to OPC (JWT forwarded)
Published client SDK
Publishes none (it's an edge app, not a called service). IMPORTS five: auth-client, catalog-service-client, customer-service-client, order-processing-client, inventory-service-client.
Database
No database. State lives in the session cart (cart-lib, ~15-min TTL) and in the downstream services it calls.
JMS role
No JMS. Checkout is synchronous REST to OPC (immediate authoritative result). The legacy fire-and-forget PurchaseOrder-XML publish was replaced by that REST intake (OPC still keeps a PurchaseOrderQueue listener as an alt async path).
Legacy mapping: petstore.ear web tier → thin Spring MVC storefront, no business data of its own.

## Slide 32
service
auth-service (central IdP) · :8086
From the legacy SignOn EJB — now the one identity provider
What it does
• The single identity provider: authenticates users and MINTS RS256 JWTs.
• The ONLY holder of the private signing key and of user credentials.
• Provisions credentials for new customers (called by customer-service).
• Every other service verifies JWTs with the public key only (auth-client) — no shared secret.
API surface (HTTP)
• POST /auth/login → mint JWT
• POST /auth/accounts → provision credential
Published client SDK
Publishes auth-client — RS256 verify (public key) + a login helper. Imported by storefront, customer, admin-office, OPC, inventory (everyone that authenticates or verifies a token).
Database
Owns the account/credential store · file H2. Sole owner of identity data — no other service stores credentials.
JMS role
None. Auth is request/response only.
Legacy mapping: SignOn EJB → a standalone IdP; centralises what was scattered auth logic.

## Slide 33
service
customer-service · :8081
From the legacy Customer / Account CMP entity beans
What it does
• Owns customer PII: profile, contact/address, and credit-card data.
• Registers new customers, then calls auth-service to provision their credential.
• Restores legacy new-customer profile defaults + preferred-language handling.
API surface (HTTP)
• POST /register
• GET /customer/{id}
• PUT /account /profile /card
Published client SDK
Publishes customer-service-client — customer API + DTOs. Imported by the storefront (profile/registration screens).
Database
Owns the customer schema (profile / address / card) · file H2. The single owner of customer PII — replaces the CMP tables duplicated across legacy EARs.
JMS role
None. Imports auth-client to provision credentials over HTTP.
Legacy mapping: Customer/Account CMP beans → a bounded customer context with its own schema.

## Slide 34
service
catalog-service · :8083
From the legacy Catalog EJB — read-mostly, multi-locale
What it does
• Serves the product catalog: categories, products, items, keyword search.
• Read-mostly, multi-locale (locale-split tables/collections; en/ja/zh).
• Restored the legacy tokenized multi-field LIKE search semantics (parity H6).
• Second service (with OPC) proven on MongoDB behind the same repository port.
API surface (HTTP)
• GET /api/categories /products /items
• GET /api/items?keyword=...
Published client SDK
Publishes catalog-service-client — catalog API + DTOs. Imported by the storefront and, in-process, by cart-lib (to resolve cart line items).
Database
Owns the catalog schema · file H2 by default, OR MongoDB (@Profile mongo) — 3 collections with an embedded locale map. Same port, swappable adapter.
JMS role
None. Pure read API.
Legacy mapping: Catalog EJB → a read-optimised service; the ItemDto still carries the legacy attr1..5 slots.

## Slide 35
service
order-processing-service (OPC) · :8088
From the legacy opc.ear — the authoritative order owner
What it does
• The authoritative owner of orders and their workflow status for the whole system.
• Intake → auto-approve under a currency threshold, else PENDING for a human admin.
• Owns the order lifecycle enum + guarded transitions; @Version stops approve/deny races.
• Transactional outbox: order write + event emit commit atomically (no lost/dup publish).
• Re-drives APPROVED backorders on RestockTopic (the restored legacy processPendingPO).
API surface (HTTP)
• POST /api/orders/intake (sync checkout)
• GET/POST /api/orders approve|deny|status
• GET /api/sales (revenue aggregation)
Published client SDK
Publishes order-processing-client — OPC facade + intake DTOs + endpoint constants. Imported by the storefront (checkout intake) and admin-office (approve/deny/sales).
Database
Owns orders + outbox (authoritative) · file H2 by default (Flyway schema), OR MongoDB (@Profile mongo) with multi-document transactions on replica set rs0.
JMS role
The JMS hub. CONSUMES PurchaseOrderQueue, InvoiceTopic, RestockTopic; PUBLISHES OrderApprovedEvent → ApprovedOrderQueue and OrderStatusEvent → OrderStatusTopic. All outbound events go through the outbox relay.
Legacy mapping: opc.ear (PurchaseOrderMDB + OPCAdminFacade) → one service, single order writer.

## Slide 36
service
inventory-service (fulfilment) · :8085
From the legacy supplier.ear — fulfils approved orders
What it does
• Fulfils approved orders: reserves stock and ships, or backorders if short.
• Oversell guard: pessimistic SELECT…FOR UPDATE + DB CHECK(qty>=0) (the one sanctioned fix).
• Idempotent: a fulfilled_order dedup ledger stops a redelivered order double-decrementing.
• Suppliers restock stock, which re-drives backorders across the system.
API surface (HTTP)
• GET /api/inventory (stock read)
• POST /api/inventory restock (SUPPLIER role)
Published client SDK
Publishes inventory-service-client — stock read SDK with a single-flight cache. Imported by the storefront (live stock badge / quantity cap). The newest SDK.
Database
Owns the inventory schema (on-hand stock) + the dedup ledger · file H2. Sole owner of stock levels.
JMS role
CONSUMES ApprovedOrderQueue (reserve+ship). PUBLISHES InvoiceEvent → InvoiceTopic (ship confirmation) and RestockEvent → RestockTopic (triggers OPC's backorder re-drive).
Legacy mapping: supplier.ear → a fulfilment service; container locking replaced by an explicit row lock.

## Slide 37
service
admin-office-service (console) · :8082
From the legacy admin.ear Swing / Java Web Start client
What it does
• The back-office console: list / approve / deny orders, view sales.
• Server-rendered Thymeleaf UI replacing the dead Swing / Java Web Start rich client.
• Owns NO data — a thin console that delegates every action to OPC via its SDK.
• Admin logs in through the same central IdP (JWT) as everyone else.
API surface (HTTP)
• GET /warehouse/orders (console UI)
• POST approve | deny
Published client SDK
Publishes none. IMPORTS order-processing-client (all order/sales actions) and auth-client (login + verify).
Database
No database. Every read/write is delegated to OPC — admin-office is stateless.
JMS role
None. Pure HTTP delegation to OPC.
Legacy mapping: admin.ear Swing client → a normal web console; same operator tasks in the browser.

## Slide 38
service
notification-service · :8087
From the legacy Mail*MDB beans — a pure event observer
What it does
• Sends customer emails: approval / denial / shipped / completed.
• A pure, stateless event observer — persists nothing, owns no business state.
• Also the operator safety net: logs DLQ + ExpiryQueue messages at ERROR.
API surface (HTTP)
• No public HTTP API — it is a message consumer only.
Published client SDK
Publishes none — nothing calls it. It only subscribes to the broker.
Database
No database — stateless. (Idempotency is deferred by decision: harmless while the mailer only logs.)
JMS role
CONSUME-ONLY. Subscribes InvoiceTopic + OrderStatusTopic (emails) and the DLQ + ExpiryQueue (ERROR-log observer). Publishes nothing.
Legacy mapping: the Mail*MDB beans → one notification service; also closes the DLQ 'black hole'.

## Slide 39
Code Walkthrough
Live in the repo — the slides mirror the files, open the real code alongside.
1) JMS contract 2) Anti-Corruption / envelope 3) checkout intake 4) pessimistic-lock fulfilment 5) restock re-drive 6) transactional outbox

## Slide 40
code
Walkthrough 1 — The JMS Contract
One shared library defines every destination; producers/consumers import it
petstore-messaging/src/com/petstore/messaging/Destinations.java
public static final String PURCHASE_ORDER_NAME = "PurchaseOrderQueue";
public static final String APPROVED_ORDER_NAME = "ApprovedOrderQueue";
public static final String INVOICE_NAME = "InvoiceTopic";
public static final String ORDER_STATUS_NAME = "OrderStatusTopic";
public static final String RESTOCK_NAME = "RestockTopic";
public static final Destination APPROVED_ORDER = queue(APPROVED_ORDER_NAME);
public static final Destination INVOICE = topic(INVOICE_NAME); // pub/sub fan-out
public static final Destination RESTOCK = topic(RESTOCK_NAME); // H2 re-drive
• Single source of truth — no service hard-codes a destination string.
• queue() = point-to-point (one consumer) · topic() = fan-out (legacy InvoiceTopic preserved).
• 2 queues + 3 topics; DLQ + ExpiryQueue are broker-managed safety nets.

## Slide 41
code
Walkthrough 2 — Checkout Intake (sync REST)
Storefront hands the order to OPC over REST; JWT proxied for authz
petstore-app-v1/src/com/petstore/order/service/OrderService.java
List<CartItem> items = cart.getItems();
if (items.isEmpty()) throw new EmptyCartException();
// LOCALE = Locale.US, CURRENCY = "USD" (legacy quirk — UI locale does not flow in)
CheckoutRequest request = new CheckoutRequest(
orderId, userId, emailId, LOCALE, CURRENCY, total, lines, toDto(shipTo), toDto(billTo));
try {
response = orderProcessing.checkout(request, bearer); // POST /api/orders/intake, JWT fwd
} catch (RestClientException e) {
throw new OrderIntakeUnavailableException(...); // OPC down → 503, cart NOT emptied
}
cart.empty(); // only on success
• Legacy published a PurchaseOrder XML fire-and-forget; we made intake synchronous so the shopper gets an immediate, authoritative result.
• The storefront persists nothing — OPC is the authoritative order store (single writer).
• PurchaseOrderQueue listener is kept as an alternate async intake path (contract unchanged).

## Slide 42
code
Walkthrough 3 — Oversell Guard
The sanctioned technical fix: pessimistic row lock replaces the EJB container lock
inventory-service/.../repository/jpa/InventoryJpaRepository.java
@Lock(LockModeType.PESSIMISTIC_WRITE)
@Query("select i from InventoryEntity i where i.itemId = :itemId")
Optional<InventoryEntity> findByIdForUpdate(String itemId); // SELECT … FOR UPDATE
@Modifying(flushAutomatically = true, clearAutomatically = true)
@Query("update InventoryEntity i set i.quantity = i.quantity + :qty where i.itemId = :itemId")
int increment(String itemId, int qty); // additive restock
• check-and-decrement inside one @Transactional; DB CHECK (quantity >= 0) is the floor.
• Verified with a 20-thread test: 5 stock → exactly 5 succeed, never negative.
• Preserves the legacy observable outcome: one order ships, the other backorders (stays APPROVED).

## Slide 43
code
Walkthrough 4 — Backorder Re-drive (H2)
Restore legacy processPendingPO without the legacy PENDING PO store
order-processing-service/app/.../messaging/RestockListener.java
@JmsListener(destination = Destinations.RESTOCK_NAME, containerFactory = "topicFactory",
subscription = "opc-restock") // durable shared subscription
@Transactional
public void onRestock(RestockEvent restock) {
Correlation.set(restock.meta() == null ? null : restock.meta().correlationId());
// AdminService: orderIdsByStatus(APPROVED) → sorted by created (oldest-first)
// → approvalGateway.dispatchForFulfilment(order) per order
admin.redriveApprovedForFulfilment();
}
• inventory publishes RestockEvent → RestockTopic when stock is added; OPC owns the order read-model and reacts.
• Idempotent end-to-end: inventory dedups by order_id (fulfilled_order ledger) — a re-driven order that already shipped never double-decrements.
• Same observable behavior as legacy; no persisted supplier PO required (M8 kept).

## Slide 44
code
Walkthrough 5 — Transactional Outbox
Order commit and 'approved' publish can't diverge
• Problem: if we persist the order then publish, a crash between them loses the message (or double-sends).
• Fix: write the outgoing event into an outbox row in the SAME DB transaction as the order; a relay polls and publishes, marking rows sent. Publish is now exactly-effectively-once.
order-processing-service/app/.../service/ (AdminService · ApprovalGateway · OutboxRelay)
@Transactional // ONE atomic unit
void applyStatusChange(orderId, APPROVED) {
orders.updateStatus(orderId, APPROVED); // order row
approvalGateway.dispatchForFulfilment(order); // → OutboxWriter.enqueue(...) — SAME tx
statusGateway.announce(order, APPROVED); // → OutboxWriter.enqueue(...) — SAME tx
}
// @Scheduled OutboxRelay polls unsent rows → MessagePublisher → marks published
Gateways NEVER publish to JMS directly — they append to the outbox table in-transaction, so a rolled-back order emits nothing and a committed one always eventually does. At-least-once relay is safe: fixed eventId + idempotent consumers. @Version optimistic lock stops an approve+deny race (→ 409); the Mongo adapter keeps outbox + @Version via multi-document transactions (rs0).

## Slide 45
MongoDB Stretch — DONE
Ports made the DB swap additive — zero change to domain / services / tests
• Profile-selectable: @Profile("mongo") vs @Profile("!mongo"); H2 stays the default.
• order-processing-service — fully wired:
  – MongoOrderStore + MongoOutboxStore adapters
  – multi-document transactions (outbox + order commit)
  – @Version optimistic lock + $jsonSchema validators
• catalog-service — Mongo adapter (3 collections, locale map embedded).
• Testcontainers mongo:7 parity tests on both.
Why it was cheap
• The domain talks to a port (OrderStore / OutboxStore), not to JPA.
• Mongo is just another adapter behind the same interface.
• Run it: OPC_STORE=mongo ./run-all.sh (docker-compose brings up mongo + mongo-express).
• This is the payoff of hexagonal boundaries chosen up front.

## Slide 46
Wrap-up
What the playback should take away
• The approach de-risked a large migration: Strangler Fig + characterization tests + ports/adapters.
• Every legacy construct has a deliberate modern mapping — nothing dropped by accident.
• Messages moved XML → JSON behind an Anti-Corruption Layer, guarded by golden-file tests.
• A file-by-file parity audit found 21 drifts; all resolved or explicitly kept with an ADR.
• Live e2e testing caught two bugs unit tests missed — the safety net earned its keep.
• Stretch goal delivered: MongoDB behind the same ports, at near-zero domain cost.
•
• Questions?